## Slide 1: Topological Data Analysis of Automotive Design: Mapping High-Dimensional Vehicle Similarity with Persistent Homology and Mapper
Senior Project Progress Report
Gerardo Gomez, Lesslie Valdivia, Armando Vargas
Department of Computer & Electrical Engineering & Computer Science
California State University, Bakersfield

## Slide 2: Project Status
Topological Data Analysis of Automotive Design | CSU Bakersfield
Status of each phase from the proposal roadmap
1. Problem and Planning
Defined the problem, reviewed TDA methods, and chose tools
Complete
2. Data Collection
Opendatabay data: 70,823 records, filtered to vehicles from 2000 to 2020
Complete
3. Data Cleaning
Missing values, column types, redundant columns, and the final feature set
Nearly complete
4. Algorithm Implementation
Gower distance and persistent homology procedures defined; computation is next
In progress
5. Tuning and Evaluation
Mapper parameters, ε and min_samples for DBSCAN, and stability checks
Not started
6. Web App and Integration
Research on web implementation methods and a mockup of the interface
In progress
Notes: This slide shows where each phase from the proposal roadmap stands. Planning and data collection are complete. Data cleaning is nearly complete. For algorithm implementation, most of our time went into researching how to run persistent homology on a dataset this large, and the Gower distance and persistent homology procedures are now defined. Tuning has not started. The web app research and mockup are in progress.

## Slide 3: Data
Topological Data Analysis of Automotive Design | CSU Bakersfield
Opendatabay vehicle specifications, before and after cleaning
Item | Detail
Source | Opendatabay.com vehicle specifications
Full dataset | 70,823 records and 78 columns of mixed type
Year filter | Vehicles introduced from 2000 to 2020: 34,699 vehicles
Current cleaned data | About 30,000 vehicles and 50 mixed-type features
Identifiers | Make, model, trim and other labels kept in a lookup table, not used in the distance
Metadata | Administrative fields kept for web app tooltips, not used in the distance
Notes: The full dataset has 70,823 records and 78 columns. Filtering to vehicles introduced from 2000 to 2020 left 34,699. After cleaning, the dataset is about 30,000 vehicles and 50 mixed-type features. Identifier columns and administrative fields are kept separately so they can be used to label results and in the web app.

## Slide 4: Data Cleaning Process
Topological Data Analysis of Automotive Design | CSU Bakersfield
Steps 1 to 5: rows, missing values, and column types (R, dplyr)
Step | Action
Environment | Load dplyr before calling filter(), since stats::filter masks it by default
Row scope | Keep vehicles introduced from 2000 to 2020; drop exact duplicate rows (same make, model, trim, and generation)
Missing values | Replace empty strings and other placeholder tokens with NA in all character columns
Column types | Numeric-looking text columns to numeric; categorical columns (body type, drive wheels, transmission, engine type, cylinder layout) to factors
Mixed formats | Parsing rules for fields such as range_km = "450¦1,000", instead of as.numeric(), which returns NA
Identifiers | id_trim, Make, Model, Generation, Series, and Trim moved to a lookup table
Notes: The first part of cleaning sets the row scope and fixes types. Many numeric columns were stored as text because empty values were empty strings instead of NA. After replacing those with NA, the columns can be converted to numeric. Categorical columns are converted to factors so Gower's distance treats them as categorical. Some fields, such as range, hold two values in one cell and need their own parsing rule. Identifier columns are moved to a lookup table so they are not part of the distance calculation.

## Slide 5: Data Cleaning Process
Topological Data Analysis of Automotive Design | CSU Bakersfield
Steps 6 to 10: columns, rows, values, and the final feature set
Step | Action
Column missingness | Compute the percentage missing in each column; drop columns above a cutoff of 40 to 60%
Redundant pairs | Keep the better-populated column of clearance_mm / ground_clearance_mm, front_track_mm / front_track_width_mm, and curb_weight_kg / full_weight_kg
Row completeness | Drop trims below a completeness threshold, since rows with few specs give unreliable distances
Value checks | Spot-check number of doors, number of seats, and maximum speed for unit and entry errors
Feature set | Design variables (dimensions, performance, drivetrain, engine) go into Gower; administrative fields (safety_assessment, rating_name, country_of_origin) stay as metadata
Export | Save a typed dataset with NA values and separate ID columns as input to the Gower step
Notes: The second part of cleaning decides which columns and rows stay. Columns with a high share of missing values are dropped, using a cutoff between 40 and 60 percent. Several columns record the same measurement under two names, so we keep the better-populated one. Rows with very few filled specs are dropped because their distances would be unreliable. Because the data is scraped, we spot-check values for entry errors. The final feature set contains design variables only; administrative fields are kept as metadata for the web app.

## Slide 6: Computing the Full Gower Distance Matrix
Topological Data Analysis of Automotive Design | CSU Bakersfield
One 30,000 × 30,000 matrix used by both persistent homology and Mapper
1. Lock the inputs
Re-assert numeric and categorical types
Categoricals as integer codes, missing = −1
Numerics as float32, missing = NaN
Row i of the matrix is row i of the ID lookup table
2. Fix the scaling
Range (max − min) of each numeric column from all 30,000 rows
Zero-range columns dropped
Equal feature weights by default
3. Store on disk
30,000 × 30,000 float32 is about 3.6 GB
Created as a NumPy memory map (open_memmap), so the matrix is on disk instead of in RAM
4. Compute in blocks
Blocks of 500 to 1,000 rows against all rows
Only blocks on or above the diagonal, then mirrored
Each finished block logged as a checkpoint
One block timed first; numba if too slow
Gower scales each numeric column by its range. The ranges are computed once on the full dataset, so every subsample used for persistent homology has distances on the same scale.
Notes: We compute the full Gower distance matrix once. Inputs are encoded with fixed types and the row order is locked so each row matches the ID lookup table. Ranges for scaling come from all 30,000 rows. The matrix is about 3.6 gigabytes in 32-bit floats, so it is stored on disk as a memory map. It is computed in row blocks, and because the matrix is symmetric we only compute blocks on or above the diagonal. Each finished block is logged so a crash does not mean starting over. We will time one block first to estimate the total runtime.

## Slide 7: Validating the Distance Matrix
Topological Data Analysis of Automotive Design | CSU Bakersfield
Checks before the matrix is used for persistent homology
Validation checks
Symmetric, zero diagonal, all values in [0, 1], no NaN
One random block compared against the gower package, using matching ranges
Trims of the same model are close; a pickup and a city car are far apart
Histogram of sampled distances to detect one feature dominating
Low-information pairs
Count the shared non-missing features for each pair (W)
Report the minimum W
Report how many pairs fall below a floor, such as 10 of 50 features
Pairs with few shared features have less reliable distances
Saved outputs
Distance matrix (.npy)
ID lookup table
Config file: feature lists, ranges, weights, and date or commit hash
Notes: Before using the matrix, we check that it is symmetric, has a zero diagonal, has values between zero and one, and has no missing values. We compare one random block against the gower package to catch bugs, and spot-check that similar vehicles are close and very different vehicles are far apart. A histogram of distances shows whether one feature dominates. Gower skips features that are missing in either vehicle, so we also count how many features each pair shares and report pairs that share very few. Everything needed to reproduce the matrix is saved.

## Slide 8: Persistent Homology on 30,000 Vehicles
Topological Data Analysis of Automotive Design | CSU Bakersfield
Multiple subsampling method from Cao and Monod (2026)
A Vietoris–Rips filtration on 30,000 points grows combinatorially. Exact PH on the full dataset, even for H0 and H1 only, is not computable in reasonable time or memory.
1. Subsample
Draw B independent random subsamples of n points each, with n much smaller than 30,000
2. Compute
Compute a persistence diagram for each subsample
3. Average
Average the B results into one summary
4. Estimate
Use the summary as an estimate of the full dataset’s PH
Error from variance
Comes from which points were sampled. Shrinks as B grows, at a rate of about 1/√B.
Error from bias
The gap between the PH of an n-point subsample and the PH of the full dataset. Shrinks as n grows.
Notes: Most of our time this semester went into finding a way to compute persistent homology on a dataset of this size. A Vietoris–Rips filtration on 30,000 points grows combinatorially, so exact PH is not practical even for dimensions zero and one. Cao and Monod show that averaging PH over many small random subsamples approximates the PH of the full dataset, and they prove how fast the approximation improves. The error has two parts: variance, which shrinks as the number of subsamples B grows, and bias, which shrinks as the subsample size n grows.

## Slide 9: Three Ways to Average Persistence Diagrams
Topological Data Analysis of Automotive Design | CSU Bakersfield
Representations covered in the paper
Representation | Averaging | Convergence guarantee | Readability
Hölder continuous vectorizations (landscapes, images, kernels) | Each diagram turned into a function or vector; ordinary pointwise mean | Yes: variance about 1/√B plus a bias term in n | Low; used as input to statistics or ML
Mean persistence measure | Each diagram treated as point masses at its (birth, death) points; all points pooled with weight 1/B | Yes: Theorem 11 covers Vietoris–Rips on a finite dataset | Medium; a density heatmap
Fréchet mean of diagrams | The diagram closest on average to all B diagrams; iterative optimization with local minima | Bias bound only; no variance rate | High; an actual diagram
In the paper’s experiments, the mean persistence measure was more accurate and more robust to noise than the Fréchet mean (Appendix H).
The method was tested on synthetic shapes (torus, sphere, annulus), finite metric spaces (HIV genomic data with Hamming distance, a weighted gene network), and 3D point clouds of 30,000 to 480,000 points.
Notes: The paper offers three ways to average the subsample diagrams. Vectorizations have the strongest theory but are hard to read directly. The mean persistence measure has a convergence result that covers our exact setting, a Vietoris–Rips filtration on a finite dataset, and it is shown as a heatmap. The Fréchet mean gives an actual diagram but has no proven variance rate. In the paper's experiments the mean persistence measure was more accurate and more robust to noise. The paper also tested the method on finite metric spaces with non-Euclidean distances, which is closest to our case.

## Slide 10: Methods We Are Using from the Paper
Topological Data Analysis of Automotive Design | CSU Bakersfield
Part 1 of 2: distance, sampling, filtration, and main summary
Choice | What we will do | Why
Distance | Full 30,000 × 30,000 Gower matrix in float32 (about 3.6 GB), stored on disk | Every subsample uses distances on one scale; Mapper reuses the same matrix
Subsamples | Slice D[idx, idx] for each subsample, drawn uniformly without replacement | Matches the paper’s sampling setup; slicing is nearly instant
Filtration | Vietoris–Rips with Ripser, distance_matrix=True | Rips needs only pairwise distances. The paper’s HIV and gene network experiments show the method works on finite metric spaces
Homology | H0 and H1 | H0 (clusters) and H1 (loops) answer our question; H2 adds heavy computation for little interpretive value
Main summary | Mean persistence measure, shown as a (birth, death) heatmap | Theorem 11 covers our setting; it was the most accurate and robust option in the paper’s experiments
Notes: We compute the full Gower matrix once and run Vietoris–Rips persistent homology on submatrices sliced from it. Computing Gower separately for each subsample would give inconsistent distances, because Gower scales by each column's range. We use Ripser with a precomputed distance matrix and compute dimensions zero and one. Our main result will be the mean persistence measure, because its convergence theorem matches our setting.

## Slide 11: Methods We Are Using from the Paper
Topological Data Analysis of Automotive Design | CSU Bakersfield
Part 2 of 2: readable summary, tuning parameters, and robustness
Choice | What we will do | Why
Readable summary | Fréchet mean, mainly for H1, using GUDHI | Gives a diagram readers can interpret directly; used as an illustration since it lacks a variance guarantee
Exponent p | p = 2 | Larger p made distances too small to be informative in the paper’s sphere experiments
Subsample size n | Largest n that runs in acceptable time, from timing n = 500, 1,000, and 2,000 | n controls bias and runtime; the paper’s timings are on Euclidean data, so we measure our own
Subsamples B | Increase until the stopping rule is met, with a minimum of 20 | The paper’s consecutive-change stopping rule; the minimum guards against a single quiet step
Robustness | Rerun with a different seed and a different n | Confirms the summary does not depend on one run’s randomness
The paper’s convergence proofs assume Euclidean point clouds, and Gower distances are not Euclidean. We rely on the paper’s experiments on non-Euclidean metric spaces to justify the method, and on our robustness checks as evidence for our results.
Notes: The Fréchet mean gives a diagram that is easier to read, so we will use it as a companion figure, mainly for loops. We use a Wasserstein exponent of 2. The subsample size will be set by a timing test on our own data, since the paper's timings are on Euclidean data. The number of subsamples is not fixed in advance; we add subsamples until the average stops changing, with a minimum of 20. We will not cite the paper's convergence rates as guarantees for our data, because its proofs assume Euclidean distances.

## Slide 12: Parts of the Paper We Are Not Using
Topological Data Analysis of Automotive Design | CSU Bakersfield
These parts serve continuous shapes or statistical comparison; our goal is to describe one finite dataset
Not used | Reason
Čech filtration and compact-space theory (Section 3.2.2) | Applies to sampling from a continuous shape such as a torus; we have a finite dataset and only pairwise distances
Vectorizations as the main summary | Best for comparing groups of diagrams; a possible extension, such as a permutation test of sedans against SUVs (Section 6)
Fréchet mean as the main result | No proven variance rate; can add artificial noise near the diagonal
Large p values (5, 7, 10) | Distances become too small for the stopping rule to work
H2 and higher | Expensive to compute and hard to interpret for vehicle specifications
Subsampling for Mapper | Averaging discards the per-vehicle structure Mapper needs; Mapper runs on all 30,000 vehicles
Notes: We are leaving out the parts of the paper that apply to continuous shapes or to comparing groups of diagrams. Vectorizations could be a later extension, for example testing whether sedans and SUVs have different topology. We do not subsample for Mapper, because Mapper needs every individual vehicle.

## Slide 13: Persistent Homology Procedure
Topological Data Analysis of Automotive Design | CSU Bakersfield
Steps 1 to 4: setup and main loop
1. Timing test
Time one subsample with ripser, maxdim=1, at n = 500, 1,000, and 2,000
Choose the largest n with an acceptable time per subsample
2. Fixed settings
p = 2
H0 and H1
The chosen n
A fixed random seed
All settings recorded
3. Sampling
Each subsample drawn uniformly without replacement, independent of the others
Matches the paper’s setup
4. Main loop
Slice D[np.ix_(idx, idx)]
Run ripser(D_sub, distance_matrix=True, maxdim=1)
Drop the infinite H0 bar and save the diagrams
Run subsamples in parallel with joblib
Notes: The first step is a timing test on our data to choose the subsample size. We fix and record all settings, including the random seed. Each subsample is drawn uniformly at random without replacement. For each subsample we slice the rows and columns from the full matrix, run Ripser, drop the one infinite bar in dimension zero, and save the diagrams. Subsamples are independent, so they can run in parallel.

## Slide 14: Persistent Homology Procedure
Topological Data Analysis of Automotive Design | CSU Bakersfield
Steps 5 to 8: stopping rule, aggregation, robustness, and interpretation
5. Stopping rule
After each subsample, recompute the mean persistence measure
Measure the change from the previous step: optimal transport (POT), or a binned (birth, death) grid
Stop when the change stays small for several steps, with B of at least 20
6. Aggregate
Mean persistence measure: pool all points with weight 1/B; heatmaps for H0 and H1
Fréchet mean with GUDHI’s lagrangian_barycenter, mainly for H1
Optional: quantize the measure into one diagram
7. Robustness
Rerun with a different seed
Rerun once with a different n
If the summaries differ, increase B or n
8. Interpret
H0: Gower distances where death times concentrate
H1: loops far from the diagonal and the vehicles involved, or a report that there are none
Save diagrams, grids, figures, and config
Notes: We keep adding subsamples until the mean persistence measure stops changing between steps, and we require at least 20 so that one small change by chance does not end the run. The paper measures that change with an optimal transport distance; a simpler option is to bin the measure on a fixed grid. The main output is the mean persistence measure as a heatmap, with a Fréchet mean diagram for loops. We rerun with a different seed and a different subsample size to check stability. For H0 we look at where death times concentrate. For H1 we report any loops far from the diagonal, or that there are none.

## Slide 15: How Persistent Homology Connects to Mapper
Topological Data Analysis of Automotive Design | CSU Bakersfield
Both steps read the same Gower matrix
Gower distance matrix
30,000 × 30,000
PH on random subsamples (Ripser)
H0 death times
Candidate ε values for DBSCAN
Mapper on all 30,000 vehicles: DBSCAN in each bin, then the network for the web app
Full matrix, no subsampling
Sets ε
H0 death times are the Gower distances at which groups of vehicles merge. A concentration of deaths around one distance is a candidate for DBSCAN’s ε inside each Mapper bin. Any persistent H1 loops are compared against the Mapper network.
Notes: Persistent homology is not the final product. Its role is to describe the overall shape of the vehicle data and to inform the Mapper step. Both steps use the same Gower matrix. Persistent homology runs on subsamples. Mapper runs on all 30,000 vehicles. The distances at which clusters merge in dimension zero give candidate values for the DBSCAN radius epsilon used inside Mapper. Any loops found in dimension one are compared against the Mapper network.

## Slide 16: Limitations and Assumptions
Topological Data Analysis of Automotive Design | CSU Bakersfield
To be stated in the final write-up
Non-Euclidean distances
The paper’s theorems assume Euclidean point clouds. We rely on its empirical results for finite metric spaces instead of its proofs.
Uniform sampling misses rare vehicles
Unusual vehicles rarely land in a subsample, so small or rare structures may not appear in our PH. Mapper still sees every vehicle.
Missing values in Gower
Gower skips features missing in either vehicle. Pairs that share few non-missing features get less reliable distances, so we report how many pairs fall below a floor.
Data regularity
The paper assumes no region of the data is pathologically sparse. We treat this as reasonable for our dataset without verifying it formally.
Notes: Our results rest on four assumptions. The paper's proofs assume Euclidean distances, and ours are Gower distances, so we rely on the paper's experiments rather than its proofs. Uniform sampling rarely picks unusual vehicles, so small structures may not show up in persistent homology, although Mapper still uses every vehicle. Pairs of vehicles that share few filled-in features have less reliable distances. And we assume no part of the data is extremely sparse, without checking this formally.

## Slide 17: Web Application
Implementation methods and interface mockup
[Presenter name]
Notes: [Speaker notes for the web application section]

## Slide 18: Web Application Mockup
Topological Data Analysis of Automotive Design | CSU Bakersfield
[Subtitle]
[Mockup screenshots]
Notes: [Speaker notes]

## Slide 19: Web Implementation Methods
Topological Data Analysis of Automotive Design | CSU Bakersfield
[Subtitle]
[Heading]
[Point]
[Point]
[Point]
[Heading]
[Point]
[Point]
[Point]
[Heading]
[Point]
[Point]
[Point]
Notes: [Speaker notes]

## Slide 20: Remaining Work
Topological Data Analysis of Automotive Design | CSU Bakersfield
Order of work for distances and persistent homology, and the timeline from the proposal
1. Finish cleaning and export the dataset
2. Encode inputs and compute ranges
3. Time one Gower block
4. Full matrix with checkpoints
5. Validate and save the matrix
6. PH timing test
7. Subsampling loop with stopping rule
8. Aggregate the diagrams
9. Robustness rerun
10. Pass ε candidates to Mapper
Months | Phase | Activities
Nov – Dec | Data and distances | Finish cleaning, build the Gower distance matrix, produce first persistence diagrams
Jan – Feb | Mapper and tuning | Build the Mapper pipeline, tune parameters and evaluate results
Mar – Apr | Web application | Build the interactive network and integrate it with the pipeline
May | Testing and final | Test, refine and present
Notes: The next steps follow this order: finish cleaning, compute the Gower matrix, validate it, then run persistent homology with subsampling, check robustness, and pass the candidate epsilon values to Mapper. The timeline is the same as in the proposal. November and December cover the distance matrix and the first persistence diagrams.

## Slide 21: References
Topological Data Analysis of Automotive Design | CSU Bakersfield
Cao, Y. and Monod, A. Approximating Persistent Homology for Large Datasets. arXiv:2204.09155v3 [stat.ML], January 2026. Code: github.com/YueqiCao/PD-subsample.
Chazal, F., Fasy, B., Lecci, F., Michel, B., Rinaldo, A., and Wasserman, L. Subsampling Methods for Persistent Homology. Proceedings of the 32nd International Conference on Machine Learning (ICML), 2015.
Gower, J. C. A General Coefficient of Similarity and Some of Its Properties. Biometrics, 27(4), 857–871, 1971.
Tralie, C., Saul, N., and Bar-On, R. Ripser.py: A Lean Persistent Homology Library for Python. Journal of Open Source Software, 3(29), 925, 2018.
Opendatabay. Vehicle specifications dataset. Opendatabay.com.
Software: R (dplyr), Python (NumPy, pandas, joblib, numba), Ripser.py, GUDHI, POT (Python Optimal Transport), KeplerMapper.